Phase 4 — Project Planning

Project Planning Template

Comprehensive project plan for DocSpot development

DocSpot: Seamless Appointment Booking for Health

Project Documentation  |  2024

# 1. Project Information

| Field | Value |
| --- | --- |
| Project Name | DocSpot: Seamless Appointment Booking for Health |
| Project Type | Full-Stack Web Application |
| Technology Stack | MERN (MongoDB, Express.js, React.js, Node.js) |
| Team Size | Individual / Small Team |
| Development Period | 2024 |
| Target Environment | Local Development → Web Deployment |

# 2. Project Milestones

| Milestone | Description | Deliverable |
| --- | --- | --- |
| M1 — Ideation Complete | Problem statements, empathy maps, feature list defined | Phase 1 Documents |
| M2 — Requirements Signed Off | User stories, DFDs, requirements, tech stack finalised | Phase 2 Documents |
| M3 — Design Complete | Solution architecture, database design, UI flows done | Phase 3 Documents |
| M4 — Backend Complete | All API endpoints working and tested in Postman | Backend Codebase |
| M5 — Frontend Complete | All pages and components built and connected to API | Frontend Codebase |
| M6 — Integration Complete | Full stack tested end-to-end with all user flows | Working Application |
| M7 — Documentation Complete | All 6 phases of documentation produced | All Phase Documents |

# 3. Work Breakdown Structure (WBS)

| WBS Code | Work Package | Est. Hours |
| --- | --- | --- |
| 1.0 | Project Initiation & Planning | 8 hours |
| 1.1 | Ideation and brainstorming sessions | 3 hours |
| 1.2 | Problem statement and empathy mapping | 3 hours |
| 1.3 | Project planning and schedule creation | 2 hours |
| 2.0 | Requirement Analysis | 10 hours |
| 2.1 | User story writing and prioritization | 4 hours |
| 2.2 | DFD creation and API endpoint planning | 3 hours |
| 2.3 | Technology stack selection and setup | 3 hours |
| 3.0 | Design Phase | 12 hours |
| 3.1 | Database schema design | 4 hours |
| 3.2 | API architecture design | 4 hours |
| 3.3 | UI wireframe planning | 4 hours |
| 4.0 | Backend Development | 30 hours |
| 4.1 | Express server and MongoDB setup | 4 hours |
| 4.2 | Authentication system (register/login/JWT) | 8 hours |
| 4.3 | Doctor and admin controllers and routes | 10 hours |
| 4.4 | Appointment booking with file upload | 8 hours |
| 5.0 | Frontend Development | 35 hours |
| 5.1 | React app setup and routing | 4 hours |
| 5.2 | Common components (Layout, Home, Auth) | 8 hours |
| 5.3 | User dashboard pages | 12 hours |
| 5.4 | Admin dashboard pages | 11 hours |
| 6.0 | Testing and Bug Fixing | 10 hours |
| 7.0 | Documentation | 8 hours |
| TOTAL |  | 113 hours |

# 4. Resource Requirements

| Resource | Type | Details |
| --- | --- | --- |
| VS Code | Software Tool | Code editor with relevant extensions |
| Node.js LTS | Runtime | JavaScript runtime for backend |
| MongoDB Community | Database | Local NoSQL database server |
| Postman | Testing Tool | API endpoint testing and documentation |
| Git | Version Control | Source code management |
| npm | Package Manager | Dependency management for both frontend and backend |
| Browser (Chrome) | Testing | Frontend testing and debugging via DevTools |
| Local Machine | Hardware | Development and testing environment |